Health Impact Assessment

Walkthrough Application

Internal Beta Build Plan

Product Requirements, Infrastructure Setup, and Development Roadmap

Consolidated Document for Internal Proof of Concept

Table of Contents

1. Executive Summary	1

2. Problem Statement	1

3. Target Users	1

3a. Primary users	1

3b. Secondary users	1

4. Product Vision and Design	1

4a. Design principles	1

4b. HIA Wizard (AI-powered assistant)	1

5. HIA Workflow and Application Steps	1

Step 1: Define Your Study	1

User inputs	1

Built-in boundary data	1

Step 2: Air Quality Data	1

User inputs	1

Monitor data assignment methods	1

Built-in concentration datasets	1

Step 3: Population Data	1

Age group mapping	1

Step 4: Baseline Health Data	1

Step 5: Concentration-Response Functions	1

CRF framework selection	1

Step 6: Run Analysis	1

Pre-run summary	1

Analysis options	1

Save as template	1

Computation architecture (internal beta)	1

Step 7: Economic Valuation (Optional)	1

6. Time-Series Analysis Mode	1

7. Results and Outputs	1

7a. Summary dashboard	1

7b. Spatial map	1

7c. Data tables	1

7d. Multi-year trend chart	1

7e. Export options	1

8. Quick-Start Templates	1

9. User Experience Requirements	1

10. Transition Path: Internal to External Hosting	1

10a. Abstraction layers	1

10b. Authentication (deferred to transition)	1

11. Future Enhancements (Out of Scope for v1)	1

12. Success Metrics	1

13. Setup Overview: No Admin Rights Required	1

14. Phase 1: Before Writing Any Code	1

14a. Node.js via nvm (no admin rights)	1

14b. Python via Miniconda or pyenv (no admin rights)	1

14c. SQLite (zero installation)	1

14d. GitHub repository	1

14e. MapBox access token	1

14f. Anthropic API key (for HIA Wizard)	1

15. Phase 2: During Early Development	1

15a. U.S. Census Bureau API key	1

15b. EPA AQS API	1

15c. IHME GHDx account	1

15d. Copernicus Open Access Hub	1

15e. Data outreach: Larkin NO2 and Goldberg TROPOMI	1

16. Built-in Data: Downloads and Preprocessing	1

16a. Concentration data	1

16b. Population data	1

16c. Baseline health, boundaries, and CRF data	1

16d. Total storage	1

17. Licensing and Legal Summary	1

18. Roadmap Overview	1

19. Sprint Timeline	1

20. Sprint Details	1

Sprint 1: Project Scaffolding (Weeks 1–2)	1

Prerequisites (all install in userspace)	1

Deliverables	1

Claude Code workflow	1

Acceptance criteria	1

Sprint 2: Wizard Navigation and Step 1 (Weeks 3–4)	1

Deliverables	1

Acceptance criteria	1

Sprint 3: Steps 2 and 3 — Air Quality and Population (Weeks 5–6)	1

Sprint 4: Steps 4 and 5 — Health Data and CRFs (Weeks 7–8)	1

Sprint 5: HIA Computation Engine (Weeks 9–10)	1

Sprint 6: Step 6 (Run) and Step 7 (Valuation) (Weeks 11–12)	1

Sprint 7: Results Dashboard and Exports (Weeks 13–14)	1

Sprint 8: Data Pipeline and Built-in Datasets (Weeks 15–16)	1

Sprint 9: HIA Wizard and Help Content (Weeks 17–18)	1

Sprint 10: Time-Series Mode, Polish, and Internal Pilot (Weeks 19–20)	1

Sprint 11 (Optional): Transition to External Hosting	1

21. Parallel Workstreams	1

22. What Claude Code Handles vs. Your Input	1

Claude Code excels at	1

You will need to provide	1

Appendix A: Mathematical Specification of Health Impact Functions	1

A1. Log-linear model (EPA standard and HRAPIE)	1

A2. GBD 2023 MR-BRT Non-linear Spline	1

A3. GEMM (Burnett et al. 2018)	1

A4. Fusion Model (Burnett et al. 2021)	1

A5. Short-term (Daily) CRFs	1

A6. General Computation and VSL Transfer	1

Appendix B: Source-Apportioned Batch Analysis Mode	1

Appendix C: Equity and Environmental Justice Analysis	1

Appendix D: Data Management Architecture	1

Key References	1

23. Getting Started: Your First Session	1

PART I: PRODUCT REQUIREMENTS

# 1. Executive Summary

This document defines the product requirements for an interactive, step-by-step web application that guides users through performing a quantitative health impact assessment (HIA) of air pollution. The tool is modeled on the analytical framework of EPA’s BenMAP-CE and the BenMAPR package, but is designed to be accessible to researchers, policy analysts, and students worldwide, with a browser-based interface that requires no software installation.

The application walks users through the core HIA workflow: defining the study area and pollutant, specifying baseline and control air quality scenarios, selecting population and baseline health data, choosing concentration-response functions (CRFs), computing attributable health impacts, and optionally valuing those impacts economically. The tool supports running analyses across multiple years simultaneously, allowing users to examine temporal trends in health burdens and save multi-year analysis sets as a unified project.

A key differentiator from existing tools is the inclusion of both U.S. EPA standard CRFs and global CRF frameworks, including GBD 2023 MR-BRT non-linear spline functions, the Global Exposure Mortality Model (GEMM), the Fusion model (Burnett et al. 2021), and WHO HRAPIE European CRFs, making the tool suitable for HIAs in any country.

The application features a modern, accessible user interface with clean design, intuitive navigation, and high-quality data visualization. An integrated AI-powered HIA Wizard provides real-time guidance, helping users select appropriate inputs and interpret results at every step.

Internal beta: No admin rights, no Docker, runs entirely in userspace This version of the document is adapted for an internal-first deployment on a machine where the developer does not have administrator privileges. The entire stack runs in userspace: Node.js via nvm, Python via conda or pyenv, SQLite as the database (built into Python, zero installation), and synchronous task execution instead of Celery/Redis. No Docker, no system-level services, no cloud accounts needed. All architectural decisions use environment-variable-driven configuration and abstracted interfaces so that transitioning to a full cloud deployment requires only configuration changes, not code rewrites. Throughout this document, orange callout boxes labeled “Transition to external hosting” describe what changes when you move from internal to public deployment.

# 2. Problem Statement

Quantitative health impact assessment is a well-established methodology for translating changes in air pollution concentrations into estimates of attributable deaths, disease cases, and associated economic costs. However, existing tools present barriers to adoption:

- BenMAP-CE now offers both a desktop application and a cloud version, significantly improving accessibility. However, its CRF library remains primarily U.S.-focused, the interface has a steep learning curve, and it does not include global CRF frameworks like the GBD MR-BRT or GEMM.

- BenMAPR (the R-based implementation) offers maximum flexibility for R-fluent researchers, but requires programming skills, manual data assembly, and has no graphical interface.

- WHO AirQ+ is simpler but limited in scope, CRF options, and geographic flexibility.

There is a clear need for an accessible, guided, web-based tool that walks a user through each step of an HIA, provides built-in datasets and CRFs for both U.S. and global contexts, includes an AI-powered assistant for scientific guidance, and produces publication-quality results.

# 3. Target Users

## 3a. Primary users

- Environmental health researchers conducting HIAs in Latin America, Africa, and Asia who need global CRFs and do not have access to BenMAP-CE’s U.S.-centric infrastructure.

- MPH and public health students learning HIA methodology in courses like environmental policy and cost-benefit analysis, who benefit from a guided, educational interface.

- Policy analysts at NGOs and government agencies who need to estimate health benefits of proposed air quality regulations or clean energy transitions without writing code.

## 3b. Secondary users

- Air quality modelers who already run CMAQ, InMAP, or AERMOD and want a streamlined way to translate concentration outputs into health impact estimates.

- Instructors who want to assign HIA exercises using a tool that students can access from any browser.

# 4. Product Vision and Design

The application is a single-page React web application with a step-by-step wizard interface. Each step corresponds to a stage of the HIA workflow, with contextual help, uncertainty documentation, and best-practice guidance at every stage. The app computes results client-side in the browser for simple scenarios, with an option for server-side processing for large spatial datasets.

The default analysis mode is long-term (chronic) exposure assessment. A separate time-series analysis mode, accessible from the home screen, walks through the same workflow but adapted for daily short-term exposure CRFs.

## 4a. Design principles

- Modern, clean interface with a light color palette, generous whitespace, and high-quality typography.

- Responsive layout optimized for desktop and tablet, with a collapsible sidebar for help content.

- Interactive map components use MapBox GL JS with vector tiles for fast rendering of global boundaries.

- Data visualizations use D3.js and Recharts with a consistent, colorblind-accessible color palette and export to SVG/PNG.

- Step transitions use smooth animations. Progress is saved automatically so users can return to an in-progress analysis.

- All steps include a right-side panel (collapsible) with three tabs: (1) Help, (2) Uncertainties, and (3) Best Practices.

## 4b. HIA Wizard (AI-powered assistant)

A core differentiator of this application is the HIA Wizard, an AI-powered assistant available throughout the analysis workflow. It can:

- Help users select the most appropriate dataset for their study area by explaining pros, cons, and limitations of each option.

- Recommend CRFs based on the user’s study area, pollutant, and analysis goals.

- Flag potential issues such as discordant data years, missing spatial coverage, or out-of-range concentrations.

- Interpret results, explaining attributable fractions and how to communicate uncertainty.

- Provide guidance on double-counting prevention for multiple pollutants or overlapping CRFs.

Transition to external hosting During internal beta, the Wizard uses a locally configured Anthropic API key stored in a .env file. For external deployment, the API key moves to a secrets manager (AWS Secrets Manager or equivalent), and a usage-tracking middleware is added to monitor per-user query costs.

# 5. HIA Workflow and Application Steps

The default long-term exposure analysis follows the standard BenMAP-CE framework, adapted into a linear wizard with seven steps plus results.

## Step 1: Define Your Study

The user defines the geographic scope, time period, pollutant, and analysis context.

### User inputs

- Study area: Select from a dropdown of countries, or draw/upload a custom boundary (GeoJSON or shapefile). For the U.S., granularity extends to state, county, or census tract. City boundaries available from GHSMOD.

- Pollutant: PM2.5 (annual average), ozone (seasonal daily 8-hour max), NO2 (annual average), or SO2 (annual average).

- Analysis year(s): Single year or range for multi-year analysis.

- Discordant data years: Notification panel showing available data years per dataset.

- Analysis name and description: Free-text fields for labeling.

### Built-in boundary data

- GBD 2023 shapefiles, TIGER/Line (U.S.), GHSMOD city boundaries, Natural Earth (fallback).

## Step 2: Air Quality Data

The user provides or specifies baseline and, optionally, control (counterfactual) air quality concentrations.

### User inputs

- Baseline scenario: Upload a gridded file (CSV, NetCDF, GeoTIFF), enter a single value manually, select from built-in datasets, or use monitor data.

- Control scenario (optional): Upload a file, enter a target concentration, use a rollback method, or select from preset benchmarks (WHO guideline/interim targets, NAAQS, EU limits).

### Monitor data assignment methods

- Voronoi/Thiessen polygon, inverse distance weighting (IDW), or spatial average.

### Built-in concentration datasets

| Pollutant | Dataset | Resolution | Coverage |
| --- | --- | --- | --- |
| PM2.5 | van Donkelaar et al. V6 | ~1 km | Global, 1998–2022 |
| PM2.5 | eSCHIF + Fusion | ~1 km | Global, 2000–present |
| NO2 | Larkin et al. LUR | ~100 m | Global, 2010–2019 |
| NO2 | TROPOMI satellite | ~5.5 km | Global, 2018–present |
| Ozone | TOAR-2 (global) | Station-based | Global |
| Ozone | DeLang et al. 2021 | ~0.1° | Global, 1990–2019 |
| Ozone | EPA AQS / BenMAP | Monitor | U.S. |

Transition to external hosting During internal beta, built-in datasets are stored on the local filesystem in a /data/datasets/ folder. For external deployment, migrate to S3 or equivalent cloud storage. The storage path is controlled by the STORAGE_BACKEND environment variable (local vs. s3).

## Step 3: Population Data

The user specifies the exposed population by age group and spatial unit.

- U.S. analyses: Census tract-level population by age from the U.S. Census Bureau API.

- Global analyses: WorldPop or GPWv4 gridded population data, disaggregated by five-year age groups.

- Custom upload: CSV with columns for spatial unit ID, age group, and population count.

### Age group mapping

The application uses a crosswalk table that maps fine-grained population age bins to the age ranges required by each CRF. If CRF age ranges do not align with 5-year bins, the boundary bin is apportioned proportionally assuming a uniform distribution within the bin.

## Step 4: Baseline Health Data

The user specifies baseline incidence or mortality rates for the health endpoints.

- U.S. analyses: Built-in BenMAP-CE health incidence data by county.

- Global analyses: Country-level and subnational rates from IHME GBD 2023 and WHO mortality database.

- Custom upload: CSV with custom incidence rates.

## Step 5: Concentration-Response Functions

The user selects the epidemiological evidence linking the pollutant to each health endpoint.

### CRF framework selection

The app offers five frameworks:

Log-linear CRFs from U.S. and Canadian cohort studies. PM2.5 mortality: Di et al. (2017), LePeule et al. (2012), Krewski et al. (2009), Pope et al. (2015). Ozone mortality: Turner et al. (2016), Jerrett et al. (2009). NO2 mortality: Eum et al. (2019).

Cause-specific non-linear splines from the Global Burden of Disease 2023. Eight PM2.5 outcomes, NO2 pediatric asthma incidence, ozone COPD mortality. Age-specific RR for IHD and stroke.

Burnett et al. (2018) shape-constrained function based on 41 cohorts from 16 countries. GEMM NCD+LRI and GEMM 5-COD variants.

Combines Log-Linear, IER, and GEMM model features. PM2.5 cause-specific mortality with tabulated marginal risk functions.

PM2.5 all-cause mortality (RR 1.062 per 10 µg/m³), NO2 all-cause mortality (RR 1.055 per 10 µg/m³), ozone short-term mortality, PM2.5 morbidity endpoints.

For advanced users, a custom CRF entry form allows specifying endpoint name, beta coefficient or relative risk, standard error, functional form, and applicable age range.

## Step 6: Run Analysis

The user reviews all inputs, configures analysis options, and initiates the HIA calculation.

### Pre-run summary

A read-only summary panel displays all selections from Steps 1 through 5. Each section has an edit button that navigates back with all other selections preserved.

### Analysis options

- Pooling method: Fixed-effects, random-effects, or run each CRF separately and compare.

- Uncertainty quantification: Monte Carlo simulation (default 1,000 iterations) producing 95% confidence intervals.

- Spatial aggregation: Results can be aggregated to any coarser administrative level.

- Multi-year execution: If multiple years are selected, the app runs the HIA for each year sequentially.

### Save as template

The user can name and save the current configuration. Templates are stored in the local SQLite database and appear on the home screen alongside built-in quick-start templates. Templates can be duplicated, edited, and shared via JSON export.

### Computation architecture (internal beta)

For simple single-concentration analyses (one spatial unit, no gridded data), the computation runs entirely client-side in the browser using JavaScript.

For gridded spatial analyses, the computation is handled by the FastAPI backend running the Python/NumPy HIA engine synchronously within the request-response cycle. For long-running analyses, the backend uses Python’s concurrent.futures.ProcessPoolExecutor to run the computation in a background process, with a polling endpoint that the frontend calls to check status.

No Docker, no Celery, no Redis — everything runs directly During the internal beta, the backend is a single FastAPI process started with “uvicorn main:app” directly from the command line. Long-running computations use Python’s built-in ProcessPoolExecutor rather than a Celery task queue. Analysis metadata and results are stored in a local SQLite database file. This eliminates the need for Docker, Redis, and PostgreSQL entirely. The tradeoff is that only one large analysis can run at a time, which is perfectly acceptable for a small number of pilot testers.

Transition to external hosting For external deployment: The FastAPI process moves to ECS/Fargate containers. SQLite is replaced by RDS PostgreSQL with PostGIS. The ProcessPoolExecutor is replaced by Celery with ElastiCache Redis as the message broker. File storage moves from local filesystem to S3. The application code uses a DATABASE_BACKEND environment variable (sqlite vs. postgres) and a TASK_BACKEND variable (sync vs. celery) to switch between modes. The HIA engine code itself is identical in both configurations.

## Step 7: Economic Valuation (Optional)

The user assigns monetary values to the mortality impacts estimated in Step 6.

- Value of a statistical life (VSL): EPA’s central VSL (~$11.8 million in 2024 dollars) for U.S. analyses. For non-U.S. countries, the OECD benefit transfer methodology adjusts the base VSL by GNI ratio raised to an income elasticity parameter.

- Currency and dollar year: All monetary values can be displayed in USD or local currency using PPP exchange rates.

# 6. Time-Series Analysis Mode

The time-series analysis mode is a separate program accessible from the home screen. It mirrors the same workflow but is adapted for daily short-term exposure CRFs:

- Step 2 accepts daily concentration time-series data (CSV with date and concentration columns).

- Step 4 uses annual baseline incidence rates divided by 365 to obtain daily rates.

- Step 5 offers short-term CRFs (Liu et al. 2019, Bell et al. 2004, HRAPIE short-term).

- Results display a time-series chart of daily concentrations alongside cumulative attributable cases.

# 7. Results and Outputs

## 7a. Summary dashboard

Total attributable cases by endpoint (point estimate and 95% CI), attributable fraction, attributable rate per 100,000, and total economic value. Key metrics displayed as large-format summary cards.

## 7b. Spatial map

Interactive choropleth map showing attributable cases, fraction, or rate by spatial unit with endpoint and metric toggles.

## 7c. Data tables

Sortable, filterable table of results by spatial unit and health endpoint.

## 7d. Multi-year trend chart

Time-series line chart of attributable cases by year with confidence bands (when multi-year analysis is run).

## 7e. Export options

- CSV (full detail by spatial unit, endpoint, and year), PDF/Word summary report, PNG/SVG maps, JSON configuration for reproducibility, save as template.

# 8. Quick-Start Templates

- U.S. national PM2.5 analysis with EPA standard CRFs (rollback to NAAQS).

- U.S. census tract-level PM2.5 analysis for environmental justice.

- Single-city PM2.5 analysis using WHO guideline as counterfactual.

- Global country-level PM2.5 burden estimate using GBD 2023 MR-BRT.

- Mexico NO2 analysis using TROPOMI data and Eum et al. CRF.

- Brazil Amazonian cities PM2.5 analysis.

# 9. User Experience Requirements

- Every completed analysis exportable as a JSON configuration file for reproducibility.

- WCAG 2.1 AA compliance for color contrast, keyboard navigation, and screen reader support.

- Responsive design for tablet and desktop.

- Multilingual support: English (primary), Spanish, and Portuguese at launch.

# 10. Transition Path: Internal to External Hosting

The application is designed so that moving from internal beta to public deployment requires only infrastructure and configuration changes, not code modifications. The following table summarizes every component:

| Component | Internal Beta | External Production | Code changes? |
| --- | --- | --- | --- |
| Frontend | Vite dev server (localhost:3000) | S3 + CloudFront CDN | None |
| Backend | uvicorn on localhost:8000 | ECS/Fargate containers | None |
| Database | SQLite file (./data/hia.db) | RDS PostgreSQL + PostGIS | Set DATABASE_BACKEND=postgres |
| Task queue | ProcessPoolExecutor (in-process) | Celery + ElastiCache Redis | Set TASK_BACKEND=celery |
| File storage | Local filesystem (./data/) | S3 with presigned URLs | Set STORAGE_BACKEND=s3 |
| Spatial queries | GeoPandas (in-memory) | PostGIS SQL queries | Add PostGIS query paths |
| SSL/HTTPS | Not needed (localhost) | ACM certificate + CloudFront | None |
| Domain | localhost | Registered domain + Route 53 | Set BASE_URL env var |
| Auth | None or shared password | User accounts + OAuth | Add auth middleware |
| Monitoring | Console logs | CloudWatch + Sentry | Add Sentry SDK |
| Scaling | Single process | Autoscaling Fargate workers | Configuration only |
| LLM API key | .env file | AWS Secrets Manager | Update config loader |

## 10a. Abstraction layers

The backend uses an abstract storage interface with two implementations: LocalStorage (reads/writes to a configurable directory) and S3Storage (uses boto3). Selected by the STORAGE_BACKEND environment variable.

The backend uses SQLAlchemy as the ORM, which works identically with SQLite and PostgreSQL. The connection string is read from DATABASE_URL. During beta, this points to a local SQLite file. For production, it points to the RDS PostgreSQL instance. The only code addition for production is enabling PostGIS spatial queries as an optimization (GeoPandas handles spatial operations during beta).

A thin abstraction layer wraps computation dispatch. When TASK_BACKEND=sync, analyses run in a ProcessPoolExecutor and status is tracked in SQLite. When TASK_BACKEND=celery, analyses are submitted as Celery tasks with Redis as the broker and status is reported via WebSocket.

## 10b. Authentication (deferred to transition)

The internal beta does not require user authentication. The database schema includes a user_id column on all analysis and template records (set to a default value during beta). Adding authentication at transition time is a middleware addition, not a schema migration.

# 11. Future Enhancements (Out of Scope for v1)

- Multi-pollutant analysis with co-exposure confounding adjustment.

- Direct integration with air quality model outputs (CMAQ, InMAP, AERMOD).

- Climate-health module: temperature mortality, wildfire smoke, pollen.

- API endpoints for programmatic access and batch analyses.

- Machine learning-assisted CRF recommendation.

# 12. Success Metrics

- A new user can complete a basic single-concentration HIA in under 5 minutes using a quick-start template.

- A researcher can reproduce a published HIA result to within 5% of the original estimate.

- The tool supports analyses for any country with built-in data.

- Five CRF frameworks are available for PM2.5 mortality.

- The HIA Wizard answers common methodological questions without external documentation.

- The internal beta is reviewed by at least 3 to 5 pilot testers before any external deployment.

PART II: INFRASTRUCTURE SETUP CHECKLIST

# 13. Setup Overview: No Admin Rights Required

The internal beta is designed to run entirely in userspace on a standard workstation without administrator privileges. There are no system-level services to install, no Docker containers, and no cloud accounts needed. Everything installs into your home directory.

| Phase | Item | Cost | Lead time | Admin needed? |
| --- | --- | --- | --- | --- |
| 1 – Before coding | nvm (Node.js version manager) | Free | 10 minutes | No |
| 1 – Before coding | Miniconda or pyenv (Python) | Free | 10 minutes | No |
| 1 – Before coding | GitHub repository | Free | Same day | No |
| 1 – Before coding | MapBox access token | Free (50K loads/mo) | Same day | No |
| 1 – Before coding | Anthropic API key | ~$0.01–0.05/query | Same day | No |
| 2 – During dev | U.S. Census API key | Free | 1–2 days | No |
| 2 – During dev | EPA AQS API key | Free | 1–2 days | No |
| 2 – During dev | IHME GHDx account | Free (non-commercial) | 1–2 days | No |
| 2 – During dev | Copernicus / TROPOMI account | Free | 1–2 days | No |
| 2 – During dev | Larkin NO2 data access | Free (academic) | 2–8 weeks | No |
| 2 – During dev | Goldberg/GW TROPOMI surfaces | Free (academic) | 2–8 weeks | No |
| 3 – Before pilot | Pilot tester recruitment | N/A | 2–4 weeks | No |

What you do NOT need for the internal beta No AWS account. No Docker Desktop (which often requires admin rights). No domain name. No SSL certificate. No PostgreSQL installation. No Redis installation. No transactional email service. No error monitoring platform. All of these are deferred to the transition phase when you move to external hosting.

# 14. Phase 1: Before Writing Any Code

## 14a. Node.js via nvm (no admin rights)

nvm (Node Version Manager) installs Node.js entirely within your home directory, bypassing system-level permissions. Installation:

- On macOS/Linux: Run the nvm install script from github.com/nvm-sh/nvm (a single curl command). Then: nvm install 20 && nvm use 20.

- On Windows: Use nvm-windows from github.com/coreybutler/nvm-windows. Download the .zip installer (no admin required for the user-mode install). Then: nvm install 20 && nvm use 20.

This gives you Node.js, npm, and npx without touching system directories.

## 14b. Python via Miniconda or pyenv (no admin rights)

Miniconda installs Python and a full package manager into your home directory. Download the installer from docs.conda.io/en/latest/miniconda.html and run it. When prompted for the install location, accept the default (which is inside your home directory). Then create an environment for the project:

conda create -n hia python=3.11 && conda activate hia

Alternative: pyenv (github.com/pyenv/pyenv) also installs Python in userspace, though Miniconda is generally easier for scientific packages like NumPy, GeoPandas, and Rasterio.

## 14c. SQLite (zero installation)

SQLite is built into Python’s standard library. There is nothing to install. The application creates a database file (e.g., ./data/hia.db) automatically on first run. SQLite handles all analysis metadata, saved templates, result summaries, and user preferences during the internal beta.

SQLite limitations and why they do not matter for the internal beta SQLite supports only one writer at a time and does not have PostGIS spatial query extensions. Neither of these is a problem during beta: you will have at most a few concurrent users (pilot testers), and all spatial operations are handled by GeoPandas in Python rather than database-level spatial queries. When you transition to external hosting, you switch to PostgreSQL with PostGIS by changing the DATABASE_URL environment variable.

## 14d. GitHub repository

Create a GitHub repository (public for open-source, or private during development). Enable GitHub Actions for CI/CD. The free tier is sufficient for a solo developer.

## 14e. MapBox access token

Sign up at account.mapbox.com and retrieve your default public access token. Free tier includes 50,000 map loads per month. Alternative: Leaflet with OpenStreetMap tiles (fully free).

## 14f. Anthropic API key (for HIA Wizard)

Sign up at console.anthropic.com and create an API key. Fund the account with $20 initial credit. Store the key in a .env file that is gitignored.

# 15. Phase 2: During Early Development

## 15a. U.S. Census Bureau API key

Free, emailed within minutes. Request at api.census.gov/data/key_signup.html.

## 15b. EPA AQS API

Free. Sign up at aqs.epa.gov/aqsweb/documents/data_api.html.

## 15c. IHME GHDx account

Free (non-commercial). Create account at ghdx.healthdata.org. Download GBD 2023 risk curves, baseline mortality, and location shapefiles.

## 15d. Copernicus Open Access Hub

Free account at dataspace.copernicus.eu for raw TROPOMI NO2 data.

## 15e. Data outreach: Larkin NO2 and Goldberg TROPOMI

Contact the Larkin group and Goldberg group (GW) for processed NO2 surfaces. These are the only datasets requiring outreach; everything else is publicly available.

# 16. Built-in Data: Downloads and Preprocessing

All pre-processed data is stored in a local /data/ directory. For the internal beta, an external hard drive or a machine with at least 200 GB of free disk space is recommended. The pre-aggregated Parquet files (5–10 GB for the five priority countries) are the only data that needs to be immediately accessible; raw rasters can remain on slower storage.

## 16a. Concentration data

| Dataset | Source | Format | Size est. |
| --- | --- | --- | --- |
| van Donkelaar PM2.5 V6 | sites.wustl.edu/acag/datasets | NetCDF | ~5–10 GB |
| GBD PM2.5 exposure | ghdx.healthdata.org | NetCDF/GeoTIFF | ~10–20 GB |
| DeLang et al. ozone | zenodo.org | NetCDF | ~2–5 GB |
| Larkin NO2 LUR | Via outreach | GeoTIFF | ~5–15 GB |
| TROPOMI NO2 | Copernicus or Goldberg | NetCDF/GeoTIFF | ~2–5 GB |

## 16b. Population data

| Dataset | Source | Format | Size est. |
| --- | --- | --- | --- |
| WorldPop (age/sex, 100m) | worldpop.org | GeoTIFF | ~50–100 GB |
| GPWv4 (1 km fallback) | sedac.ciesin.columbia.edu | GeoTIFF | ~2–5 GB |
| U.S. Census ACS by tract | Census API | JSON/CSV | ~500 MB |

## 16c. Baseline health, boundaries, and CRF data

GBD 2023 mortality rates (~1–5 GB), WHO mortality database (~200 MB), BenMAP health incidence (~100 MB), GBD location shapefiles (~500 MB), GHSMOD (~2–5 GB), TIGER/Line (~1 GB), Natural Earth (~200 MB). CRF data: GBD MR-BRT risk curves from GHDx; GEMM, Fusion, and HRAPIE parameters entered manually from published supplementary materials; EPA standard CRFs from BenMAP-CE export.

## 16d. Total storage

Raw data: ~80–150 GB. Pre-aggregated runtime data for the five priority countries: ~5–10 GB of Parquet files.

Transition to external hosting For external hosting, all pre-processed data migrates to S3. The ETL scripts are identical; only the output destination path changes.

# 17. Licensing and Legal Summary

| Dataset | License | Redistribution OK? | Action needed |
| --- | --- | --- | --- |
| van Donkelaar PM2.5 | CC BY 4.0 | Yes, with attribution | None |
| GBD 2023 data (IHME) | IHME non-commercial | Yes, non-commercial | Agree to GHDx terms |
| WorldPop | CC BY 4.0 | Yes, with attribution | None |
| U.S. Census / EPA / TIGER | Public domain | Yes | None |
| DeLang et al. ozone | CC BY 4.0 (Zenodo) | Yes, with attribution | None |
| Larkin NO2 LUR | TBD (academic) | TBD | Outreach needed |
| TROPOMI (Goldberg) | TBD (academic) | TBD | Outreach needed |
| WHO mortality / World Bank | WHO open / CC BY 4.0 | Yes, with attribution | None |

PART III: DEVELOPMENT ROADMAP

# 18. Roadmap Overview

This roadmap breaks the build into 10 two-week sprints, progressing from project scaffolding through to an internal-beta-ready application. The plan assumes one primary developer working with Claude Code, approximately 20 to 30 hours per week. Full build spans roughly 20 weeks (5 months).

No-admin-rights development workflow Every sprint assumes you are working without administrator privileges. Node.js runs via nvm, Python runs via Miniconda, the database is a local SQLite file, and all services start with simple terminal commands (no Docker, no system services). You open two terminal tabs: one runs the frontend (npm run dev), the other runs the backend (uvicorn main:app --reload). That’s the entire infrastructure.

# 19. Sprint Timeline

| Sprint | Focus | Key deliverable | Weeks |
| --- | --- | --- | --- |
| 1 | Project scaffolding and dev environment | Running app with home screen (no Docker) | 1–2 |
| 2 | Wizard navigation and Step 1 | Interactive map with country/tract selection | 3–4 |
| 3 | Steps 2 and 3 (air quality + population) | Concentration input + population loading | 5–6 |
| 4 | Steps 4 and 5 (health data + CRFs) | CRF library with all 5 frameworks | 7–8 |
| 5 | HIA computation engine | Working HIA calculation for all CRF types | 9–10 |
| 6 | Step 6 (run) and Step 7 (valuation) | End-to-end analysis with VSL valuation | 11–12 |
| 7 | Results dashboard and exports | Maps, tables, charts, CSV/PDF export | 13–14 |
| 8 | Data pipeline and built-in datasets | Pre-processed data for priority countries | 15–16 |
| 9 | HIA Wizard and help content | Working AI advisor at each step | 17–18 |
| 10 | Time-series mode, polish, internal pilot | Internal-beta-ready application | 19–20 |

# 20. Sprint Details

## Sprint 1: Project Scaffolding (Weeks 1–2)

### Prerequisites (all install in userspace)

- nvm installed, Node.js 20 active (nvm install 20 && nvm use 20).

- Miniconda installed, Python 3.11 environment created (conda create -n hia python=3.11).

- GitHub repo created.

- MapBox access token and Anthropic API key obtained.

### Deliverables

- React 18 app with Vite, Tailwind CSS, React Router. Home screen with two entry points and placeholder template cards.

- Python FastAPI application with health check endpoint, CORS config, SQLAlchemy models with SQLite, and a /data/ directory for file storage.

- A start-dev.sh (or .bat) script that opens two processes: “cd frontend && npm run dev” and “cd backend && uvicorn main:app --reload”. No Docker Compose needed.

- GitHub Actions workflow running ESLint, Ruff, and pytest on every push.

- A .env.example file documenting all environment variables (DATABASE_URL, STORAGE_BACKEND, ANTHROPIC_API_KEY, MAPBOX_TOKEN, etc.) with sensible defaults for local development.

### Claude Code workflow

“Initialize a monorepo with a React frontend in /frontend using Vite and Tailwind, and a Python FastAPI backend in /backend. Use SQLite via SQLAlchemy for the database (connection string from DATABASE_URL env var, defaulting to sqlite:///./data/hia.db). Create a start-dev script that launches both services. Add a GitHub Actions CI workflow. No Docker.”

### Acceptance criteria

- Running the start-dev script launches the frontend at localhost:3000 and backend at localhost:8000.

- Backend health check returns 200 at localhost:8000/health.

- SQLite database file is created automatically on first run.

- GitHub Actions CI passes on push.

## Sprint 2: Wizard Navigation and Step 1 (Weeks 3–4)

### Deliverables

- Wizard shell: progress bar (Steps 1–7), forward/back navigation, collapsible right-side panel with Help, Uncertainties, and Best Practices tabs.

- Step 1 — study area: Country dropdown with MapBox map. U.S. drill-down to census tract. Multi-year selector.

- Step 1 — pollutant: Radio buttons for PM2.5, ozone, NO2, SO2. Stored in Zustand.

- Map component: MapBox GL JS with vector tile boundaries, hover/click selection.

### Acceptance criteria

- User can select a country, see it on the map, choose a pollutant, and advance to Step 2.

- U.S. drill-down to census tract level works.

## Sprint 3: Steps 2 and 3 — Air Quality and Population (Weeks 5–6)

- Step 2: Manual entry, file upload, built-in datasets (placeholder). Control scenario with rollback calculator and preset benchmarks. Monitor assignment methods. Delta preview map.

- Step 3: Population input (manual, CSV upload, or built-in placeholder). Age group crosswalk table.

## Sprint 4: Steps 4 and 5 — Health Data and CRFs (Weeks 7–8)

- Step 4: Baseline incidence rate input. Step 5: Five-tab CRF selector with filterable tables.

- CRF library JSON file with all parameters for all five frameworks.

- Backend endpoint for MR-BRT risk curve interpolation. Custom CRF entry form.

## Sprint 5: HIA Computation Engine (Weeks 9–10)

- Log-linear, MR-BRT lookup, GEMM SCHIF, Fusion integration, short-term daily.

- Vectorized NumPy implementation with Monte Carlo uncertainty (1,000 iterations).

- Test cases reproducing BenMAPR oil and gas totals, Southerland et al. 2022 estimates, and GBD country-level PAFs.

## Sprint 6: Step 6 (Run) and Step 7 (Valuation) (Weeks 11–12)

- Pre-run summary panel with edit buttons.

- Save-as-template feature (stores to SQLite).

- For small analyses, computation runs in the FastAPI request. For larger analyses, a ProcessPoolExecutor runs the computation in a background process. The frontend polls a GET /api/jobs/{job_id}/status endpoint for progress.

- VSL valuation with OECD benefit transfer calculator.

- Multi-year execution.

## Sprint 7: Results Dashboard and Exports (Weeks 13–14)

- Summary cards, interactive choropleth map, sortable data table, multi-year trend chart.

- CSV, PDF (via jsPDF/html2canvas), SVG/PNG, and JSON exports.

## Sprint 8: Data Pipeline and Built-in Datasets (Weeks 15–16)

- ETL scripts that preprocess and store data as Parquet files in /data/processed/.

- FastAPI data-serving endpoints.

- Pre-cached: U.S. (tract), Mexico (municipio), Brazil (municipio), India (district), China (prefecture).

- Steps 2, 3, and 4 load real built-in data when selected.

Local data storage All pre-processed data lives in a /data/ directory on the local machine. For the five priority countries, expect approximately 5 to 10 GB of Parquet files. No cloud storage needed.

## Sprint 9: HIA Wizard and Help Content (Weeks 17–18)

- Slide-out chat panel calling the Anthropic API with curated system prompt.

- Context injection: current step and user selections included in each message.

- Suggested questions (3–5 chips) at each step.

- Complete help, uncertainty, and best practices markdown files for all seven steps.

- Double-counting guidance for overlapping CRFs.

## Sprint 10: Time-Series Mode, Polish, and Internal Pilot (Weeks 19–20)

- Time-series mode: separate wizard with daily data, short-term CRFs, time-series results chart.

- All six quick-start templates functional.

- Polish: loading states, error handling, form validation, responsive layout.

- Performance: single-value HIA in under 2 seconds client-side; county-level in under 30 seconds server-side.

- README with setup instructions (including the no-admin-rights installation steps) and brief user guide.

- Internal pilot testing with 3–5 recruited testers.

Sharing the beta with pilot testers Option A: Each tester clones the repo and runs the app locally on their own machine using the setup instructions. Option B: You run the app on a machine accessible on your local network (e.g., a lab workstation) and share the local IP address. Testers access the app via their browser at http://192.168.x.x:3000. Option B requires no installation on tester machines, but does require the host machine to stay running.

## Sprint 11 (Optional): Transition to External Hosting

- Create AWS account with billing alerts.

- Register domain and point DNS.

- Provision infrastructure: ECS/Fargate, RDS PostgreSQL, ElastiCache Redis, S3, CloudFront, Route 53, ACM.

- Migrate SQLite data to PostgreSQL (SQLAlchemy makes this a one-command export/import).

- Replace ProcessPoolExecutor with Celery + Redis (flip TASK_BACKEND=celery).

- Migrate pre-processed data to S3 (flip STORAGE_BACKEND=s3).

- Update environment variables for cloud endpoints.

- Add Sentry error monitoring.

- Add user authentication system (if needed for public access).

- SSL certificate and HTTPS enforcement via CloudFront.

# 21. Parallel Workstreams

| Activity | Timing | Notes |
| --- | --- | --- |
| Data outreach (Larkin, Goldberg) | Start week 1, ongoing | Send emails immediately. Follow up at 2 and 4 weeks. |
| GHDx data downloads | Weeks 1–4 | Risk curves, baseline mortality, exposure surfaces. |
| van Donkelaar PM2.5 download | Week 1 | Publicly available, no dependencies. |
| WorldPop download | Weeks 2–6 | Large files. Download country by country. |
| Help/educational content writing | Weeks 8–16 | Write in parallel with development. |
| Pilot tester recruitment | Weeks 14–18 | Recruit 3–5 testers for Sprint 10. |

# 22. What Claude Code Handles vs. Your Input

## Claude Code excels at

- Scaffolding, dependencies, boilerplate, React components, FastAPI endpoints.

- Implementing HIA engine math from Appendix A.

- Writing ETL scripts, tests, and fixing bugs.

- Setting up CI/CD workflows.

## You will need to provide

- Scientific judgment on CRF selections and default values.

- Validation that computation results match published studies.

- UI design feedback.

- The actual data files (from GHDx, van Donkelaar, WorldPop, etc.).

- Scope tradeoff decisions.

- HIA Wizard system prompt refinement (Claude Code can draft, you refine).

PART IV: APPENDICES

# Appendix A: Mathematical Specification of Health Impact Functions

General computational workflow across all frameworks:

## A1. Log-linear model (EPA standard and HRAPIE)

RR(ΔC) = exp(β × ΔC). β = ln(RR) / X.

ΔY = (1 – 1/exp(β × ΔC)) × y₀ × Pop

Monte Carlo: β ~ N(β_hat, SE²), 1,000 iterations, 2.5th/97.5th percentiles for 95% CI.

| Study | Pollutant | Endpoint | RR per X | Increment | Age |
| --- | --- | --- | --- | --- | --- |
| Di et al. 2017 | PM2.5 | All-cause mortality | 1.073 | 10 µg/m³ | 65+ |
| LePeule et al. 2012 | PM2.5 | All-cause mortality | 1.14 | 10 µg/m³ | 25+ |
| Krewski et al. 2009 | PM2.5 | All-cause mortality | 1.06 | 10 µg/m³ | 30+ |
| Turner et al. 2016 | Ozone | All-cause mortality | 1.02 | 10 ppb | 30+ |
| Jerrett et al. 2009 | Ozone | Resp. mortality | 1.04 | 10 ppb | 30+ |
| Hoek et al. 2013 | PM2.5 | All-cause mortality | 1.062 | 10 µg/m³ | 30+ |
| Huangfu & Atkinson | NO2 | All-cause mortality | 1.055 | 10 µg/m³ | 30+ |

## A2. GBD 2023 MR-BRT Non-linear Spline

Constrained cubic spline on ln(RR) vs. PM2.5 concentration. Concave, monotonically increasing. PAF = (RR(C_baseline) – RR(C_cf)) / RR(C_baseline). TMREL ~ Uniform(2.4, 5.9). Age-specific for IHD and stroke (5-year bins, 25–80+). Nine cause-outcome pairs for PM2.5, plus ozone-COPD and NO2-pediatric asthma.

## A3. GEMM (Burnett et al. 2018)

Shape-constrained health impact function: HR(z) = exp(θ × z / (1 + exp(–(z – µ) / τ))), where z = max(0, C – 2.4). GEMM NCD+LRI for all PM2.5-attributable mortality; GEMM 5-COD for cause-specific.

## A4. Fusion Model (Burnett et al. 2021)

Tabulated marginal risk functions integrated numerically over the concentration change. Fuses constant-derivative (low C), declining-derivative (moderate C), and inverse-of-C derivative (high C) behavior.

## A5. Short-term (Daily) CRFs

ΔY_daily = (1 – exp(–β × ΔC_daily)) × (y₀ / 365) × Pop. Key CRFs: Liu et al. 2019 (PM2.5, RR 1.0065 per 10), Bell et al. 2004 (ozone, RR 1.0052 per 10), HRAPIE short-term recommendations.

## A6. General Computation and VSL Transfer

ΔY_total = Σ_i Σ_j Σ_a PAF_ij(C_i, C_cf) × y₀_ja × Pop_ia. Economic valuation: Value = ΔY_mortality × VSL. International transfer: VSL_country = VSL_US × (GNI_country / GNI_US)^ε.

# Appendix B: Source-Apportioned Batch Analysis Mode

Supports batch processing of source-apportioned concentration delta files (one per source-sector and precursor combination). Runs HIA independently for each file. Results disaggregated by source sector and precursor, with stacked bar charts and heatmaps. Based on BenMAPR/CMAQ DDM workflow (Buonocore et al. 2023).

# Appendix C: Equity and Environmental Justice Analysis

For U.S. census tract analyses: demographic overlays from ACS (income, race/ethnicity, poverty, education, linguistic isolation, age). Equity metrics: quintile distributions, burden ratios, concentration index, Gini coefficient. Supports fine-scale health data uploads (ZIP code mortality, neighborhood ED visit rates).

# Appendix D: Data Management Architecture

Three-tier strategy: Tier 1 (automated scheduled pipeline) for Census, EPA, OpenAQ, World Bank data. Tier 2 (semi-automated with human review) for WorldPop, van Donkelaar, GBD data. Tier 3 (manual scientific curation) for CRF library updates, GEMM parameters, VSL values, regulatory benchmarks. Pre-cached countries: U.S. (tract), Mexico, Brazil, India, China, major European countries.

# Key References

Burnett, R., et al. (2018). Global estimates of mortality associated with long-term exposure to outdoor fine particulate matter. PNAS, 115(38), 9592–9597.

Burnett, R.T., et al. (2021). Designing health impact functions to assess marginal changes in outdoor fine particulate matter. Environ. Res., 204, 112052.

Buonocore, J.J., et al. (2023). Air pollution from oil and gas production and health impacts. Environ. Res.: Health, 1(2), 025005.

DeLang, M.N., et al. (2021). Mapping yearly fine resolution global surface ozone. ES&T, 55(8), 4389–4398.

Di, Q., et al. (2017). Air pollution and mortality in the Medicare population. NEJM, 376(26), 2513–2522.

Eum, K.D., et al. (2019). Long-term NO2 exposures and cause-specific mortality. Environ. Int., 124, 10–15.

GBD 2023 Risk Factors Collaborators. Global burden of disease attributable to risk factors. The Lancet, 2025.

Hoek, G., et al. (2013). Long-term air pollution exposure and cardio-respiratory mortality. Environ. Health, 12, 43.

Huangfu, P. and Atkinson, R. (2020). Long-term exposure to NO2 and O3 and mortality. Environ. Int., 144, 105998.

Liu, C., et al. (2019). Ambient particulate air pollution and daily mortality in 652 cities. NEJM, 381(8), 705–715.

Sacks, J.D., et al. (2018). BenMAP-CE. Environ. Modelling and Software, 104, 55–71.

Southerland, V.A., et al. (2022). Global urban temporal trends in fine particulate matter. Lancet Planet. Health, 6(2), e139–e146.

Turner, M.C., et al. (2016). Long-term ozone exposure and mortality. AJRCCM, 193(10), 1134–1142.

WHO (2021). WHO global air quality guidelines.

# 23. Getting Started: Your First Session

Once the Phase 1 checklist items are complete, here is exactly how to start:

- Follow the instructions at github.com/nvm-sh/nvm (macOS/Linux) or github.com/coreybutler/nvm-windows (Windows). Then run: nvm install 20 && nvm use 20.

- Download from docs.conda.io/en/latest/miniconda.html. Install to your home directory. Then: conda create -n hia python=3.11 && conda activate hia.

- npm install -g @anthropic-ai/claude-code

- mkdir hia-tool && cd hia-tool && git init

- Add DATABASE_URL=sqlite:///./data/hia.db, STORAGE_BACKEND=local, STORAGE_PATH=./data, ANTHROPIC_API_KEY=your-key, MAPBOX_TOKEN=your-token.

- claude

- “I’m building a health impact assessment web application. Here’s the PRD: [reference this document]. Start by creating the project structure: React frontend with Vite and Tailwind in /frontend, Python FastAPI backend in /backend using SQLAlchemy with SQLite. Create a start-dev script that launches both services. Add GitHub Actions CI. No Docker.”

- Run the start-dev script. Verify frontend at localhost:3000 and backend at localhost:8000/health. Iterate.

From there, follow the sprint plan. At the start of each sprint, give Claude Code the relevant section of this document and describe the deliverables.